**Duration Estimate**  
**Gantt Chart**

**ENCRYPTNOTES**

**4601 MID RIVERS MALL DR**

**SAINT PETERS, MISSOURI 63304**

**DATE 3/3/20**

**Table with Explanations:**

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **Durations Estimate** | | | | | | |
| **Project: EncryptNotes** | | | | | **Date: 3/3/2025** | |
| **Activity** | **Resource(s)** | **Optimistic** | **Most Likely** | **Pessimistic** | **Estimated Activity Duration** | **Reserve** |
| Simple Backend | Django, MySQL Workbench | 3/6/2025 | 3/8/2025 | 3/9/2025 | 2 Days | 3 Days |
| Frontend Working (But Buggy) | MDN Web Docs, W3Schools, and DevDocs | 3/7/2025 | 3/9/2025 | 3/10/2025 | 2 Days | 3 Days |
| Management Documents | Templates Given by instructor. | 3/5/2025 | 3/7/2025 | 3/8/2025 | 2 Days | 4 Days |
| Backend  complete | Django, MySQL Workbench, PyCryptodome Crypto.Cipher Documentation | 3/13/25 | 3/18/25 | 3/21/25 | 4 Days | 8 Days |
| Frontend Complete | MDN Web Docs, W3Schools, and DevDocs | 3/15/2025 | 3/20/2025 | 3/25/2025 | 5 Days | 5 Days |